Axiom Roadmap to the Research Ceiling

Axiom Autopoietic Proof-Carrying Computing v0.2.0

Research artifact — August 2026

This roadmap is capability-gated rather than date-gated. Version numbers identify qualitative trust-boundary milestones. A milestone is not complete because code exists; it is complete only when the associated proof/evaluation gate is satisfied.

North-star invariant Nothing runs because a proposer is trusted. It runs because the required evidence is accepted by a smaller authority.

| Milestone | Technical scope | Exit gate |
| --- | --- | --- |
| v0.2 — Symbolic Seed (current) | Exact one-variable affine symbolic verifier; CEGIS; AXIOM-IR/2, PROGRAM/2, PROOF/2; proof binding; capability attenuation; KV evolution; initial Lean semantics. | Gate: demonstrate universal proof without finite enumeration and counterexample-driven replacement. |
| v0.3 — Solver Federation | Add Z3 and cvc5 adapters; multi-variable QF-LIA/QF_BV; arrays for simple memory; standardized solver result/counterexample protocol; proof logs where available; independent cross-checking backend. | Gate: the same candidate must be accepted by at least two independent backends or by one backend plus a replay checker. |
| v0.4 — Proof Reconstruction | Translate solver evidence into a small replayable certificate; Lean reconstruction for core arithmetic; close SatisfiesAbs(absCandidate); prove parser/IR canonicalization invariants. | Gate: large SMT solver leaves the trusted computing base for the supported fragment. |
| v0.5 — Verified VM Semantics | Formalize AXIOM-PROGRAM semantics in Lean; prove correspondence with a minimal executable interpreter; add typed values, booleans, tuples and bounded memory; reject undefined behavior by construction. | Gate: receipt + formally connected interpreter, not merely receipt + conventional runtime. |
| v0.6 — Capability Runtime | Signed canonical capabilities, attenuation proofs, revocation epochs, resource handles, effect typing, Wasm component host, deterministic sandbox, filesystem/network/device capability adapters. | Gate: synthesized code has no ambient authority and cannot bypass the effect gate in the modeled runtime. |
| v0.7 — Stateful & Temporal Specifications | State machines, invariants, transition systems, temporal properties, bounded model checking plus induction; persistent KV/database experiments; verified state migration protocol. | Gate: hot-swap of a stateful service with preservation of durable invariants. |
| v0.8 — Proof-Carrying Evolution | Formal promotion policy, rollback witnesses, counterexample minimization, multi-objective synthesis, proof-preserving optimization, proof DAG event schema, signed evolution checkpoints. | Gate: prove that every promotion refines contract and does not widen authority. |
| v0.9 — Neural/Portfolio Proposers | LLM proposer, e-graph superoptimizer, enumerative and solver-guided synthesis, genetic search; proposer competition under a common verifier; verifier-feedback training data. | Gate: neural proposer improves search while zero model output is trusted without proof. |
| v0.10 — Dual Proof Execution | Real zkVM adapter, first RISC Zero/SP1-class backend, semantic proof + execution receipt composition, recursive aggregation experiments, private witness policies. | Gate: untrusted worker computes a task and client accepts result from dual proof only. |
| v0.11 — Proof-Native RPC | Intent contracts, semantic negotiation, proof-scope negotiation, capability delegation across nodes, cached negotiated plans, proof-aware routing. | Gate: two independently implemented nodes interoperate without sharing a fixed service binary or implementation language. |
| v0.12 — Distributed Proof DAG | Multi-writer authenticated DAG, causal evolution history, checkpointing, conflict handling, replicated specifications, state-transition receipts, Byzantine/fault model experiments. | Gate: evolution history remains verifiable across mutually distrustful nodes. |
| v0.13 — Heterogeneous Self-Synthesis | Multiple execution targets: native, Wasm, GPU kernels, embedded/RISC-V; per-node synthesis and optimization; translation validation between IR and targets. | Gate: same intent is locally realized by materially different target implementations with equivalent evidence. |
| v0.14 — Verified Compiler/Kernel | Shrink TCB through verified lowering, translation validation, verified capability dispatcher, reproducible canonicalization, minimal proof checker, secure boot/attestation integration. | Gate: production-critical authority depends on a small auditable kernel instead of the ordinary compiler/runtime stack. |
| v0.15 — Research-Scale Algorithm Discovery | Synthesis of nontrivial algorithms/data structures under functional and complexity contracts; invariant discovery; proof-guided superoptimization; automated lemma invention. | Gate: system discovers at least one implementation that is measurably novel/useful and independently proven, not merely a memorized known solution. |
| v1.0 — Closed-World Autopoietic Runtime | A production-quality single administrative domain where components can be synthesized, proven, sandboxed, evolved, hot-swapped and audited without trusting proposers. | Definition of done: complete lifecycle works for a meaningful suite of stateful services with explicit TCB and recovery story. |
| v2.0 — Open Proof-Native Fabric | Multiple organizations/nodes exchange intent contracts, capability delegations and semantic/execution receipts; remote execution is verifiable; implementation identity becomes secondary. | Definition of done: proof-native interoperability across distrust boundaries. |
| v3.0 — Self-Optimizing Heterogeneous Cloud | Continuous local synthesis for hardware, workload and threat changes; proof-preserving migrations; economic scheduling over proof cost, latency and energy. | Definition of done: autonomous optimization across heterogeneous fleets without relaxing safety contracts. |
| v4.0 — Autonomous Verified Research Engine | System searches algorithm/proof/architecture spaces, proposes new lemmas, constructs experiments and only promotes discoveries accompanied by independently checkable evidence. | Definition of done: reproducible research outputs whose novelty and usefulness are confirmed externally. |
| Ω — Scientific ceiling, not a release | Beyond this point the blockers are fundamental: undecidability, incompleteness, specification correctness, open-world uncertainty, side channels, physical trust, proof cost and unknown science. Axiom can move these boundaries but cannot abolish them. | Stop condition: progress requires new mathematics, new proof systems, new hardware assumptions or breakthroughs in specification/AI alignment rather than ordinary software engineering. |

# Where the ceiling actually is

Undecidability: No verifier can decide arbitrary semantic correctness for arbitrary programs/specifications.

Incompleteness and proof-system limits: Any fixed formal system has statements it cannot settle; stronger systems move but do not erase the boundary.

Specification correctness: A proof only proves the formal statement. Connecting that statement to human intent and the physical world remains an external problem.

Open-world uncertainty: Sensors, people, networks, economics and adversaries are not closed mathematical functions. Models require assumptions that can be wrong.

Side channels and physical trust: Timing, power, microarchitecture, supply chain and hardware faults can violate abstractions below the formal model.

Proof economics: A property may be decidable yet too expensive to prove continuously. The system must optimize evidence cost as a first-class resource.

# What “final” means

There is no honest final release that “solves software”. The maximally mature Axiom is a system that knows the scope of every guarantee, refuses authority outside that scope, can replace most implementation machinery without widening trust, and exposes the remaining assumptions as explicit proof boundaries. The Omega milestone is reached when further progress depends mainly on new science rather than implementation effort.